DEPARTMENT OF COMPUTER SCIENCE

Senior Capstone Project Proposal

Using Computer Vision to Automate Soccer Statistics

Student Name(s): Mikkel Jensen

Team / Group Number (if applicable):

Faculty Advisor: Fred Agbo

Course / Section: CS480

Submission Date: Thursday Oct 1st, 2026

How to use this template

This is a working document, not a final contract. Every section includes a short italicized prompt describing what a reviewer expects to see there — write your best current thinking underneath each one, even if it is still rough, incomplete, or likely to change. A proposal with honest gaps and open questions is more useful, and more gradable, than one that hides uncertainty behind vague language.

Target length: approximately 5 pages (excluding the title page and references), single-spaced, 11–12 pt font.

# 1. Problem Statement and Motivation

My application will save time and tedious work for coaches and players to answer their most burning questions when reviewing footage of a soccer match.

All Willamette University Men’s Soccer matches are recorded. Often coaches and players watch back the games that have been played to learn, coach, and reflect on what went well and what could’ve been better. This is manual work, and it’s hard to reach a conclusion of the good and the bad without spending hours dissecting the footage and often it can be discussed whether a specific situation could’ve been handled differently. This takes a long time and a lot of effort, and frankly, the hours spent on delivering the analysis are not always worth the rewards.

Currently, the soccer team’s coaching staff rely on a limited points of statistics being manually collected. These statistics offer very little value and are not helpful to an analysis when being presented on their own.

My application will change that.

The goal of this project is to build an application that will use computer vision to detect on-field events and translate these data points into specific graphics and statistics that can be analyzed by coaching staff and players. Ultimately, the final product will be a platform that is easily accessible and that can provide detailed and high-quality visualizations to give the coaching staff an overview of the overarching trends of the soccer team’s performance.

The application will produce a statistical overview without anyone having to watch hours of film. It will be a tool for the coaches and the players of the Willamette Men’s Soccer Team to actively answer the most prudent questions in an analysis. Questions like “Which positions on the field did we have when a goal was scored?”, “how many passes lead to a goal?”, and “how many touches did the goalscorer take prior to the goal?” will be answered without anyone having to ask them first.

The on-field data points will be collected automatically and, most importantly, aggregated over the course of all games to provide a detailed and longitudinal overview of the season – not just how many shots, saves, and corner kicks occurred in a particular game.

# 2. Project Overview

Coaches and players will be able to access the site and dig into their own analysis without having to watch hours of film themselves. The application will automatically track what happens on the field and generate visualizations that illustrate key information valuable to an analysis. The site will allow the user to filter specific games they want to analyze, and aggregate statistics over the course of the entire season. This will not just give a here-and-now picture of a single soccer game, but rather, a holistic view of the tendencies and trends of the Willamette soccer team that can foster valuable coaching and learning over the entire extent of a season.

# 3. Goals and Objectives

- Users can filter and include/exclude any number of games they like for any statistic.

- Application answers the main question “Which positions on the field did we have when a goal was scored?”.

- On-field events, like goals, saves, and shots are automatically collected as data points.

- Application creates visualizations based on collected data points.

- Visualizations are automatically updated when new game footage is provided.

- Statistics can be aggregated over any period of time.

# 4. Scope and Boundaries

In scope:

A simple backend to import video files and handle data collection, including a database that keeps track of on-field events.

A user friendly front-end providing a dashboard with visualizations and important game statistics.

Automatic data collection, including team separation by jersey color.

Out of scope:

Individual player tracking stats.

Generating automatic highlight reels based on collected footage.

Live real-time tracking during a match.

Opponent scouting.

# 5. Technical Approach and Methodology

For the development process I will be following a scrum/sprint-based work schedule. This means shorts bursts of developing production level code that is tested and implemented. This also increases flexibility and is highly agile for any changes in schedule and/or planning. To stay on track with tasks and deadlines I will use Monday.com for a kanban-style project tool. This keeps track of current statuses of tasks and provides a level of documentation.

For the computer vision pipeline, I will most likely utilize the Ultralytics YOLO detection model combined with the ByteTrack algorithm to keep track of on-field events like shots, passes, goals, saves etc. YOLO will be the part that detects the ball and the players on the field, while ByteTrack keeps all IDs consistent across frames to ensure the right tracking of events.

The front-end is likely to be developed in ReactJS + TypeScript for its high compatibility with user interaction and customization. This also allows for high-quality visualizations using SVG in ReactJS that are highly customizable. Additionally, it is an important part for the data points to be aggregated over many hours of game footage which React can handle.

In terms of hosting the platform I will be exploring free options such as fly.io or Vercel for the front-end while the backend will probably use FastAPI and Supabase for Postgres database management.

To avoid computing limits, I will be doing all the heavy computer tracking offline, and then only post the structured statistics and to the database. The goal is for hosting to be free, while not compromising on any functional requirements.

For testing I am aware of current open-source datasets containing soccer data, for example Statsbomb, that I can use to verify that the statistical results match the visualizations.

To verify the results of the computer vision tool and ensure correct tracking, I will use 2-3 short clips of film and compare the tool’s results with my own manual tracking. This can also be used to calculate error percentage in the average position of the ball.

# 6. Related Work and Existing Solutions

HUDL, which is the platform currently used by the Willamette Men’s soccer team and coaching staff, has the ability to generate paper reports after a match has been imported. These reports are basically just a count of each on-field event – so, shots, saves, corner kicks etc. From talking to the coaching staff, I was able to understand that they don’t use these reports at all because it takes a very long time for HUDL to run through the footage and generate the statistics, but most importantly, the HUDL reports lack one fundamental thing which is the ability to aggregate statistics over multiple games. And thus, even though these game reports can be generated in the existing HUDL platform, they are of very little value to the coaching staff because it only provides them a short-term look at a single match, rather than a longitudinal overview of all home matches or all away matches, or the entire season all together!

That is exactly what my platform will be doing differently to the existing HUDL. I will probably collect data points that are very similar to the ones collected by HUDL itself, and I might even find that the HUDL reports are better than the computer vision pipeline I will be incorporating, but the fundamental ability to cluster all data points together into one big analysis is what HUDL is currently incapable of doing, and that is what I am going to build to provide value to the coaching staff.

Additionally, these reports generated are too simple for the coaching staff to use for analysis. It doesn’t tell them anything about where people were on the field when a goal was scored, or how many touches the striker took before scoring a goal. It doesn’t provide them visualizations of the field showing the most dangerous areas, or any statistics on what part of the field the most amount of fouls are committed. These are the things that my application will be able to do, and these visualizations are an important part of answering the questions that HUDL cannot.

# 7. Timeline and Milestones

Break the semester into 4–6 milestones with target dates and a one-line deliverable for each, working backward from the final deadline.

| Target Date | Milestone / Deliverable | Status |
| --- | --- | --- |
| Oct. 18th | Technical environment complete and set up | In progress |
| November 1st | Paper prototype and data workflow (flowchart) | Not started |
| End of Fall semester (Dec. 2026) | Working Prototype with limited abilities | Not started |
| Spring break | Working demo, testing still needed | Not started |
| End of spring semester (May 2027) | Project Handoff | Not started |

# 8. Anticipated Challenges and Risks

- Event tracking. Although the computer vision tools from YOLO and ByteTrack are very capable, it will likely be a challenge to get them to work together and to tie it into the project. Ultimately, the project comes down to event tracking goals and shots and passes, which is a big challenge.

  - Need homography estimation of the pitch, to keep track of on-field events. Additionally, player tracking by jersey color will be necessary to determine who scored and what team has possession of the ball at any given moment.

- Model training – YOLO and ByteTracker need lots of data to accurately determine the camera angle, the lighting, the pitch dimensions etc. for each game. Large data sets like previously mentioned StatsBomb provide event data but not video footage.

  - Train the models on Willamette footage where a ground-truth has been manually established for event tracking.

- Getting film out of HUDL might be an annoying challenge due to potential limitations in download size or machine capabilities. I haven’t tried it yet, but I imagine it takes a long time to download an entire soccer match from HUDL onto my local machine. In their terms of service, it is specifically prohibited to automate scraping of the website, which means that I cannot make downloading automatic.

  - I have thought of a work-around that makes downloading semi-automatic, however, some manual processing to download from HUDL is still required. Potential issues with website hosting and platform allowances.

- Hosting the website for free may be a challenge because of the size of files that this application will handle.

  - Handle all heavy computing offline, to mitigate size limitations of free website hosting servers.

# 9. Expected Outcomes and Deliverables

List the concrete artifacts you will hand in at the end of the semester, such as source code, a deployed demo, a final report, a poster, or a dataset.

A working platform. This includes a demo that showcases the abilities for the backend to take in downloaded footage which is then analyzed, tagged, and quantitated, and then automatically generating visualizations for coaches and players to see in the front-end.

All code will be committed to the GitHub repository.

# 10. Resources and Support Needed

Note any hardware, software licenses, datasets, cloud credits, faculty expertise, or external partners this project will require.

Upgraded license to my existing HUDL-account. (coaches should be able to provide this).

Depending on local storage and file sizes I may need an external hard disc.

Depending on processing power and speed, I may need to utilize a cloud GPU.

Access to YOLO and ByteTrack models (free), as well as hosting for backend and frontend.

Public data sets like StatsBomb to test and train models.

# 11. References

Cite any articles, tools, APIs, or prior work referenced above, in a consistent citation style (e.g., IEEE or ACM).

ByteTrack:

https://github.com/FoundationVision/ByteTrack

Ultralytics YOLO:

https://docs.ultralytics.com/

https://github.com/ultralytics/ultralytics

HUDL:

https://www.hudl.com/about